Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 02 November 2025 |
| --- | --- |
| Team ID | NM2025TMID00263 |
| Project Name | Laptop Request Catalog Item |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Catalog Item Creation | USN-1 | As an admin, I can create a laptop request catalog item in ServiceNow. | 2 | High | Ajith T |
| Sprint-1 | Variable Configuration | USN-2 | As an admin, I can add variables (Laptop Model, Justification, Accessories, Accessories Details) to the catalog item. | 3 | High | Kani Pirathap K |
| Sprint-2 | UI Policy Creation | USN-3 | As a system user, I can create a Catalog UI Policy that dynamically displays “Accessories Details” when “Additional Accessories” is checked. | 4 | High | Siva Ragul V |
| Sprint-2 | UI Action Setup | USN-4 | As an admin, I can create a “Reset Form” UI Action to clear form entries instantly. | 3 | Medium | Logesh Kumar M |
| Sprint-3 | Update Set Export | USN-5 | As a developer, I can export the update set to another instance for deployment and testing. | 3 | Medium | Ajith T |
| Sprint-3 | Testing & Validation | USN-6 | As a tester, I can test the catalog form behavior and ensure UI Policy and UI Action work as expected. | 3 | High | Siva Ragul V |
| Sprint-4 | Documentation | USN-7 | As a developer, I can document the architecture, design, and testing process for final submission. | 2 | Medium | Kani Pirathap K |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 27 October 2025 | 28 October 2025 | 20 | 28 October 2025 |
| Sprint-2 | 20 | 6 Days | 28 October 2025 | 29 October 2025 | 20 | 29 October 2025 |
| Sprint-3 | 20 | 6 Days | 29 October 2025 | 30 October 2025 | 19 | 30 October 2025 |
| Sprint-4 | 20 | 6 Days | 31 October 2025 | 01 November 2025 | 20 | 01 November 2025 |

Velocity

Average Velocity = (Total Story Points Completed) / (Total Duration in Days)
Total: 79 Story Points over 24 Days → Velocity = 3.29 Points/Day

Burndown Chart:

A Burndown Chart is a graphical representation of the remaining work versus time for each sprint.It helps track sprint progress and visualize the completion rate of tasks over the sprint timeline.In this project, the burndown chart shows consistent progress across all four sprints, demonstrating steady task completion and sprint reliability.

References

- ServiceNow – https://www.servicenow.com/products/service-catalog.html

- ServiceNow Documentation – https://docs.servicenow.com/bundle/tokyo-it-service-management/page/product/service-catalog-management/task/create-catalog-item.html

- ServiceNow UI Policy and UI Action Guide – https://docs.servicenow.com/bundle/tokyo-servicenow-platform/page/script/ui-policy/task/t_CreateUIPolicy.html

- ServiceNow – https://docs.servicenow.com/bundle/tokyo-application-development/page/build/system-update-sets/concept/update-sets.html